Progress Report 1
2025-09-25

---
High Level
Met with partners
  - agreed on weekly schedules
  - Communicating on email
Agreed on MVP through user stories
  - waiting for finalization from partners
Finished most of D1
  - Collaborative; each member contributed
  - Will finish README by EOD today
  - Figma mockup is a WIP (responsibles: Fares (lead), Amish (secondary))

---
Team Management
Github issues / project used as PM software
Team meetings
  - Wednesday
  - Thursday
  - Sunday
Partner meetings
  - Tuesdays

---
Planning.md
Status (~90% completed)
  - Q1, Q8, Q9 -> Nathan (completed)
  - Q2, Q3 -> Zaki (waiting for Q3 completion; Q2 completed)
  - Q4 -> Everyone (will elaobrate in next slide)
  - Q6 -> Everyone (completed)
  - Q7 -> Fares (waiting for completion)
  - Q11, Q12 -> Amish (completed)
  - Q13, Q14 -> Anish (completed)
  - Q10 -> Unallocated (will complete by EOD)
  - IP agreement -> Nathan (completed)

---
User stories
Collaborative effort
  - Each member contributed 2 –3 user stories
  - Received and consolidated stories from partner
  - Agreed that they would form MVP for product

---
Title	Description	Acceptance Criteria
Shareability	I am a literate and numerate individual who wants to share this app with my illiterate loved ones. I need a solution that is easy to understand and easy to share.	- UI/UX must be easy enough for literate individuals to quickly grasp / - Application adheres to OIM principles / - Onboarding new illiterate users must be done in under a week / - Users can contribute to community based resources
Sending Money	I am a person who may be illiterate / innumerate and I need to send money to people who may have low literacy or be unfamiliar with technology. I need a user-friendly application that allows me to quickly and securely transfer funds.	- Users can initiate a money transfer with a single step. - The app's interface relies on clear visual icons and colours, with minimal text.
Receiving Money	As an adult user with low literacy and numeracy skills, I want clear and simple notifications when I receive money, so that I can immediately know and confirm the transaction without confusion.	- After money is received, the user the user sees the physical balance of their wallet rise by the amount received

---
Requesting Money	As a low-literacy user, I want a simple way to request money from others using clear icons, so that I can easily ask for help or payments without confusion.	- User can create a money request with a clear “request” icon - Requested amount is displayed using visuals such as stacked coins or bars, not just numbers - Recipient receives a clear visual notification of the request] - Requester receives a visual confirmation once the request is accepted or declined
Pending Transaction	As an adult user with low literacy, I want a way to know if my request or transfer has been accepted / transferred.	- Receiving user receives an audio and visual alert that a transfer is pending “pick up” if they are receiving / - Sending user receives update when the transfer is successfully picked up / -Sender may “abort” the transfer, which cancels the pending transfer (and does not transfer it into associated history) / - Transfer has an expiration date (ie: date at which it is automatically aborted) / - Transaction is pending until the money is “picked up” / - Once a transaction is completed, “pending” is moved into the histories of both the receiver (showing balance going up) and sender (showing balance decreasing) / - Associated UI/UX based on OIM pictographs

---
Visual Transaction History	As an adult user with limited literacy skills, I want to check past money transactions using visual representations, so that I can keep track of my financial activity without needing to read written records.	- Transactions ordered chronologically and flow is easy to understand / - Date of transaction is visually represented based on the current day (ie: if a transaction was done “2 days ago”, visually represent it as “2 days from today, user had X transaction”) / - Can be easily explained by individuals who know the software and remembered by those with low literacy / - Has “advanced options” for more detailed transactional records, but avoids it on the main UI/UX
Error Handling	As a low literacy adult, I want a way to quickly know if any errors have occurred	- Errors should be clear and based on OIM principles / - Errors should be displayed with distinct icons and audio cues
Onboarding/Demo Feature	As an adult user who might not be extremely tech savvy, I would like there to be a demo transaction or walkthrough that familarizes me with the components of the app and how it should be used.	Upon opening the app the first time, there should be a walkthrough that shows me how to interact with the basic features of the app.

---
Next week's sprint
Thursday Meeting (today)
  - Finish README; consolidate planning.md, prepare for release
  - Discuss  UML for first major feature (sending / receiving money w/ "pending transaction")
  - Agree on realistic timeline; outline responsibles
Sunday Meeting
  - Individual progress reports
  - Finish UML diagram for feature
  - Practice D1 mockup presentation
Tuesday meeting
  - Review D1 mockup presentation with partner
  - Review UML with partner
  - Refine UML / D1 with team
Wednesday meeting
  - Progress reports
  - Outline / consolidate progress for TA
  - Finalize presentation / mockup for D1